Proposal for FY08 R&D

Aimed at Technical Research and Development needed prior to construction of the HFT Detector for STAR

Proposal for FY08 R&D

Aimed at Technical Research and Development needed prior to construction of the HFT Detector for STAR

The STAR HFT detector has been under study for several years. It consists of a pixel detector (PIXEL) and the Intermediate Silicon Tracker (IST). With the exception of last year, past R+D efforts have been focused on the pixel detector. Since the efforts are all related to the development of the HFT detector, the previous two separate requests for R&D funds for PIXEL (LBL) and IST (MIT) are combined into one request with two distinct activities.

Summary:  We propose to carry out technical research and development needed pior to the construction of a Heavy Flavor Tracker (HFT) for STAR.  The concept for the HFT detector in the inner layers, the pixel detector, is a new and innovative detector concept that will enable STAR to do the direct topological reconstruction of open charm hadrons.

Scientific Motivation: The primary motivation for this work is to lay the technological foundation for the future construction of the STAR HFT, an upgrade which will iextend STAR’s capability to measure heavy flavor production by the measurement of displaced vertices.  This is a key measurement for the continuing heavy ion and p-p physics programs at RHIC.  Heavy quark measurements will facilitate the heavy ion program as it moves from the discovery phase to the systematic study of the dense medium created in heavy ion collisions.  The primary physics topics to be addressed by the HFT include open charm measurements and the study of thermalization, flow, and heavy quark energy loss.

One of the most exciting prospective measurements with the pixel detector is to perform a measurement of the elliptic flow of D mesons down to very low pT values.  It is a generally accepted hypothesis that elliptic flow is established in the partonic phase.  If charm quarks, with a mass much larger than the temperature of the system, undergo elliptic flow then the flow has to arise from many collisions with the abundant light quarks.  Thus, flow of charm quarks can be taken as a probe for frequent re-scatterings of light quarks and is an indication of thermalization that can be reached in the early stages of heavy ion collisions at RHIC.  We believe that proof of thermalization constitutes the last step towards the establishment of the QGP at RHIC and this measurement requires a very thin detector.

Detector Concept:  The proposed HFT pixel detector will reside inside the HFT strip detector and it will surround the interaction vertex. It will exploit all of STAR’s unique features including the full azimuthal coverage of the TPC and tracking from the lowest to the highest pT.  The HFT pixel detector has two tracking layers composed of monolithic CMOS detectors using 30 (m ( 30 (m square pixels.  These critical innermost tracking layers lie at radii of 2.5 cm and 8.0 cm, respectively, and these layers are active over 20 cm in Z and have ~ 100 million pixels. The HFT pixel detector will provide tracking information for decaying particles that are displaced by a hundred microns, or less, from the primary vertex.  In this respect, the STAR HFT pixel is unique.  No other silicon detector at RHIC combines this kind of extreme pointing accuracy and effectively measures all particles down to 150 MeV/c; it is these feature that enables the HFT pixel detector to do the direct topological reconstruction of open charm hadrons.  The silicon chips for the detector will be thinned to 50 (m and will be mounted on low mass carbon fiber structures to minimize pointing errors generated by multiple Coulomb scattering.

The IST will serve as an intermediate tracking layer placed between the existing SSD and the Pixel layers. It will provide the necessary pointing resolution for tracks found in the TPC and SSD, and will provide redundancy crucial for the pointing towards the pixels. The layers have to be light mass, and stiff.

## PIXEL Detector R+D effort:

The R+D work related to a future pixel detector covers three distinct areas that are crucial:

Sensor development

Readout development

Development of lightweight structures

The sensor development covers initial fabrication costs in test quantity for a Phase 1 active pixel sensor  at Institut Pleuridiscipline Hubert Curien ( IPHC) in Strasbourg and some testing including a testing board at LBL. The phase 1 sensor is a digital readout chip. A preliminary document describing the Phase 1 sensor attributes can be found here http://rnc.lbl.gov/hft/hardware/docs/Ultimate_development_with_m8.doc. This also covers the development of a probe card and data acquisition system for the testing of Phase 1 sensors. We hope to base this data acquisition system on our new readout system using some items developed before. We assume that we will have access to an automated probe station and are pursuing two alternatives through LBL and Purdue.

The readout board covers the design and prototype fabrication of the next generation of readout boards. The design features all digital inputs and outputs and tests will show whether this prototype can be used in the future for the readout of the final detector. The boards are expected to be a combination of a Xilinx Vertex-5 development board and a custom motherboard / IO board. The R&D funds for this part of the project will also cover the cost of the development of a low radiation length aluminum conductor flex cable used to carry signals to and from the sensors on the carriers. The effort is expected to include both a FR-4 and copper conductor version for extensive testing before placing the aluminum conductor cable order.

The structures that will be needed in the future must be ultra-light to minimize the material budget, and ultra-stable for precision positioning and re-positioning. Consequently R&D must be performed to find materials and structural designs that will work. The various mechanical components to be developed are as follows:

The sector beam which is a light weight carbon composite structure that will support 4 detector ladders.  Mechanically this is one of the most critical and demanding elements.  It will be paper thin to minimize multiple coulomb scattering and it must be mechanically stable over a range of temperatures to provide the desired 10 micron position resolution and it must be sufficiently stiff to resist vibration induced by the cooling air.

A ladder. This is a strip of thinned silicon detector chips bonded to flex aluminum kapton cable which is in turn bonded to thin sheet of carbon composite.  The design challenge is to develop bonding methods that produce reliable very thin flat structures while minimizing material that would contribute to multiple coulomb scattering.  This will require developing specialized tooling and vacuum chucks to handle assembly and wire bonding of thin delicate structures.

The pixel placement system is a mechanism for quick turn around replacement of detector elements.  This system will allow insertion and withdrawal of the detector on rails without disturbing the rest of the STAR system and will have precision docking to preserve detector alignment.  Development of a reliable system that meets the desired levels of position reproducibility will require several levels of prototyping and R&D.

A component of these development efforts is the handling of service requirements for cooling air a cabling.

The focus of the electronics and mechanical R&D effort is to develop structures that can satisfy the demanding requirements of the PIXEL detector.  The development program will involve design and evaluation of a variety of components which will eventually result in a small number of prototype modules that will be installed in STAR in the summer of 2010.  These modules should be close to production versions that can be duplicated to make a full detector system.  The larger supporting structures for the full detector system should be the final elements and will be installed at that time.

The deliverables for 2008 are:

-Phase 1 detector sensors

-Readout electronics for phase 1 sensors

-Mechanical support for PIXEL ladder

The Pixel R&D efforts will be carried out by the LBL group.

Strip Detector - IST R&D Efforts

The IST R&D items for 2008 are to develop a ladder structure and a readout system. These studies will lead to a stable mechanical support structure, to an efficient readout system and will validate our air cooling system. We will also develop assembly and manufacturing procedures.

We propose to develop a fully functional prototype IST ladder with the necessary readout electronics and an air cooling system. We will have to produce 1 silicon sensor batch. This will give us 11 sensors, enough to fully equip a ladder. We will develop and produce 2 full ladder cores, 100 APV25-S1 readout chips, new kapton cable/hybrid prototypes and 2 readout Control Units. We will attempt to test the ladder inside of the STAR TPC, preferably close to the final IST position. This means that there is a need for proper mechanical support structures and a reliable air cooling system. A research scientist, one graduate student and a technician will work roughly 50% of their time on this project. The technician will be paid out of the MIT Hadronic Physics Group funds. An electronics engineer will do the design of the kapton cables/hybrids and of the Control Units. A mechanical engineer will design the ladders and the support structure. To be able to bond the readout chips to sensor and hybrids our bonding machine has to be kept on an annual service contract. All prototype sensors will have to be tested. Our semi-automatic probe station will be 10 years old and will need to be refurbished.

The IST R&D efforts will be carried out by the MIT group.

The deliverables of the IST FY2008 R&D are:

- 1 full IST prototype ladder (70% complete)

-  1 readout system able to readout the IST prototype ladder (100% complete)

Integration Research

The integration efforts in support of HFT as well as connections to STAR for next year include Beam Pipe design studies, researching heat and cooling concerns as well as the support cylinder/cone studies.

The integration research will be carried out by LBL, BNL and MIT.

Cost Summary:

The costs associated with the work on this project are shown in Table 1. In summary, the costs for FY08 is $1,461K for all efforts; Pixel, IST, and Integration Research.

Table 1: FY08 R&D Cost Summary

|  | Costs | Costs |
| --- | --- | --- |
| HFT R&D total | 1,461,085 |  |
| Pixel R&D Efforts |  | 820,479 |
| Procurements | 125,079 |  |
| Chip Development | 240,480 |  |
| Labor | 454,920 |  |
| Strip Detector - IST R&D Efforts |  | 538,206 |
| Procurements | 257,679 |  |
| Labor | 280,527 |  |
| Integration Research |  | 62,400 |
| Labor | 62,400 |  |
| Oversight | 40,000 | 40,000 |